# PRODUCT STORE APPLICATION PERFORMANCE TEST PLAN

Author: Harriet Effah
Date: March 2026
Version: 1.0
Document Type: Performance Test Plan

Table of Contents

Introduction	3

Test Objectives	3

Scope of Testing	5

Performance Test Types and Scenarios	6

Test Scenarios	7

Test Resources and Tools	7

Roles and Responsibilities	8

Test Approach	9

Testing Schedule	10

Entry Criteria	11

Exit Criteria	11

Performance Metrics & KPIs	12

Defect Management	13

Risks & Mitigation	14

Environment Setup	14

Required Environments	15

Test Data Requirements	15

Reporting	15

CI/CD Integration	16

Communication Plan	16

Channels	16

Events	17

Responsibilities	17

# Introduction

This document serves as the official Performance Test Plan for the Product Store web application hosted at https://www.demoblaze.com/index.html. The application provides core e-commerce functionalities including user authentication, product browsing, product detail viewing, cart management, and checkout processing.

The purpose of this performance test plan is to define a structured approach for evaluating the system’s performance, scalability, and reliability under varying load conditions. The testing will simulate real-world user interactions to assess how the application behaves under normal, peak, and extreme conditions.

This document outlines the performance testing strategy, scope, tools, resources, execution approach, and success criteria required to ensure the system meets defined performance benchmarks. It also provides stakeholders with visibility into system limitations, bottlenecks, and readiness for production deployment.

# Test Objectives

The objective of performance testing for the Product Store application is to validate that the system performs efficiently, reliably, and consistently under expected and peak load conditions.

The primary objectives include:

- Response Time Validation: Ensure all critical user transactions (login, search, add to cart, checkout) complete within 2 seconds under normal and peak loads.

- Throughput Verification: Validate that the system can handle up to 500 requests per second without degradation.

- Error Rate Control: Ensure that no more than 1% of total requests result in errors under maximum load conditions.

- Scalability Assessment: Evaluate system behavior under increasing load to determine its ability to scale efficiently.

- System Stability: Verify that the application can sustain prolonged usage without performance degradation or failures.

- Bottleneck Identification: Detect performance issues related to server processing, database operations, or network latency.

To achieve these objectives, the following activities will be performed:

- Designing realistic performance scenarios based on user workflows

- Executing tests across multiple load levels

- Monitoring system behavior and resource utilization

- Analyzing performance metrics and identifying optimization areas

# Scope of Testing

This section defines the boundaries of the performance testing effort.

In-Scope Functional Areas

- User Login

- Product Search

- Product Details Page

- Add to Cart Functionality

- Checkout Process

Out of Scope

- Mobile application testing

- Third-party integrations not directly controlled by the application

- Security penetration testing

- UI/UX validation

Testing Coverage Table

| Test Type | Definition | In Scope | Responsibility |
| --- | --- | --- | --- |
| Load Testing | Evaluate system under expected user load | Yes | QA Engineer |
| Stress Testing | Identify system breaking point | Yes | QA Engineer |
| Endurance Testing | Test system stability over time | Yes | QA Engineer |
| Baseline Testing | Establish performance benchmark | Yes | QA Engineer |
| Functional Testing | Verify correctness of features | No | Separate QA Process |

# Performance Test Types and Scenarios

The following performance testing types will be conducted:

- Baseline Testing:
Establish initial performance benchmarks using a light load (50 users).

- Load Testing:
Evaluate system performance under normal and peak expected conditions (150–300 users).

- Stress Testing:
Push the system beyond capacity (500+ users) to determine breaking point and recovery behavior.

- Endurance Testing (Soak Testing):
Run tests over an extended duration to assess system stability and memory/resource leaks.

## Test Scenarios

The following critical user workflows will be simulated:

- User Login

- Search for Product

- View Product Details

- Add Product to Cart

- Complete Checkout Process

Each scenario will be tested under varying load conditions to measure performance consistency.

# Test Resources and Tools

This section details the foundational  tools and resources  for evaluating the system’s performance, scalability, and reliability under varying load conditions.

- Performance Testing Tool: Apache JMeter

  - Purpose: Simulate user load and measure system performance

- Reporting Tools:

  - JMeter HTML Dashboard

  - Aggregate Report

  - Summary Report

- CI/CD Integration:

  - GitHub Actions for automated performance test execution

- Version Control:

  - GitHub repository for test scripts and configurations

# Roles and Responsibilities

The success of the performance test relies on a clear definition of roles and collaborative execution across the team. The following outlines the primary responsibilities for each key stakeholder:

1. QA Engineer

- Design and execute performance test scripts using JMeter

- Analyze test results and identify bottlenecks

- Generate performance reports and recommendations

2. Developers

- Fix performance issues identified during testing

- Optimize backend services and database queries

3. DevOps Engineer

- Configure CI/CD pipelines for automated test execution

- Ensure environment stability and scalability

4. Test Lead

- Approve test strategy and results

- Coordinate testing activities and stakeholder communication

# Test Approach

The performance testing approach focuses on simulating realistic user behavior and measuring system response.

Key Components:

- Thread Groups

  - Light Load: 50 users

  - Medium Load: 150 users

  - Peak Load: 300 users

  - Stress Load: 500+ users

- Ramp-Up Strategy

  - Gradual increase in users to simulate real-world traffic

- Timers

  - Introduce delays between requests to mimic user think time

- Assertions

  - Validate response codes (200 OK)

  - Validate response content

- Parameterization

  - Use dynamic data for realistic testing scenarios

# Testing Schedule

This section provides a timeline for the testing activities. The schedule is structured around key milestones and phases to align with the testing lifecycle.

| Phase | Timeline | Coverage | Assigned To |
| --- | --- | --- | --- |
| Test Planning | During Sprint | Test design, scenarios | QA Engineer |
| Test Setup | During Sprint | JMeter configuration | QA Engineer |
| Test Execution | During Sprint | Load, stress tests | QA Engineer |
| Defect Fixing | During Sprint | Issue resolution | Developers |
| Regression Testing | End of Sprint | Re-run tests | QA Engineer |
| Final Reporting | End of Sprint | Summary reports | QA Engineer |

# Entry Criteria

This section outlines the prerequisites that must be met prior to commencing test execution, ensuring that the environment, requirements, and test assets are fully prepared.

- Application deployed and accessible

- Test environment configured

- Test scripts prepared and validated

- Test data available

- System stable for testing

# Exit Criteria

This section establishes the quality benchmarks that must be achieved before testing can be formally concluded and the system deemed stable.

- All test scenarios executed

- Performance goals met:

  - Response time < 2 seconds

  - Throughput ≥ 500 req/sec

  - Error rate ≤ 1%

- No critical performance defects open

- Final performance report approved

# Performance Metrics & KPIs

This section defines the key performance indicators (KPIs) that will be used to evaluate the efficiency, scalability, and stability of the Product Store application under varying load conditions. These metrics provide measurable insights into how the system responds to user activity and help identify performance bottlenecks, reliability issues, and areas requiring optimization.

- Average Response Time
This metric represents the mean time taken by the system to respond to a user request across all transactions, providing a general indication of overall system performance under a given load.

- 90th and 95th Percentile Response Time
These percentiles measure the response time within which 90% and 95% of all requests are completed, offering a more accurate view of user experience by highlighting delays that affect the majority of users rather than relying solely on averages.

- Throughput (Requests per Second)
Throughput indicates the number of requests the system can successfully process per second, reflecting the application’s capacity to handle concurrent user activity and overall workload efficiency.

- Error Rate (%)
This metric represents the percentage of failed or erroneous requests compared to the total number of requests, helping to assess system reliability and identify issues such as server errors, timeouts, or failed transactions.

- CPU and Memory Utilization (if monitored)
These metrics track the consumption of system resources during test execution, enabling the identification of performance constraints related to hardware limitations, inefficient resource usage, or potential memory leaks.

# Defect Management

This section outlines the process for recording, prioritizing, and resolving defects to ensure efficient issue handling and uphold system quality.

Defects will be logged with:

  - Description

  - Steps to reproduce

  - Severity level

- Severity Levels will be assigned based on impact. For instance:

  - Critical: System crash

  - High: Major slowdown

  - Medium: Partial degradation

  - Low: Minor issue

- Lifecycle:

  - New to Assigned, to  In Progress, to Fixed, to Retest then Closed

# Risks & Mitigation

This section identifies potential risks that may impact quality or delivery and defines preventive actions to minimize their effect.

| Risk | Mitigation |
| --- | --- |
| Unrealistic load simulation | Use real user patterns |
| Environment instability | Use controlled test environment |
| Inadequate test data | Generate sufficient synthetic data |
| CI/CD failures | Monitor pipeline health |

# Environment Setup

Performance testing will be conducted using JMeter on machines meeting minimum requirements:

- 8 GB RAM

- 4 CPU cores

- Stable internet connection

## Required Environments

These are the required environments for the performance test on the Product Store:

- Local Environment: For Script development

- QA/Test Environment: For the performance testing

- CI: For Automated execution

## Test Data Requirements

- Valid user accounts

- Product catalog data

- Cart and checkout data

- Synthetic datasets for scalability

## Reporting

- HTML Dashboard reports generated after each test run

- Metrics analyzed:

  - Response times

  - Throughput trends

  - Error rates

- Final report includes:

  - Bottleneck analysis

  - Recommendations

## CI/CD Integration

Performance tests will be automated using GitHub Actions:

- Trigger on code push or scheduled runs

- Execute JMeter scripts

- Generate reports automatically

# Communication Plan

This section outlines the communication framework that will be used throughout the performance testing lifecycle to ensure effective collaboration, transparency, and timely information sharing among all stakeholders. It defines the communication channels, frequency of updates, key events, and responsibilities required to keep the team aligned on testing progress, defect status, risks, and overall performance outcomes.

## Channels

- Slack / Teams – Daily updates

- GitHub – Task tracking

- Email – Reports

## Events

| Event | Frequency | Purpose |
| --- | --- | --- |
| Daily Stand-up | Daily | Progress updates |
| Defect Review | Daily | Issue tracking |
| Test Report | End of phase | Summary |

## Responsibilities

- QA: Report progress

- Test Lead: Stakeholder communication

- Team: Respond to issues